Table of Risk Categories: Autonomous Physical AI Platform

This is a comprehensive, enterprise-grade Table of Risk Categories (Risk Register) for the Autonomous Physical AI Platform.

In the Oil and Gas industry, a robust Risk Register is mandatory for project approval, safety audits (IEC 61508), and regulatory compliance (PHMSA). This table categorizes the potential risks across Technical, Operational, Cybersecurity, Regulatory, and Infrastructure domains, and maps them directly to the mitigation strategies we have engineered into the platform.

1. Functional Safety & Operational Risks (IEC 61508)

These risks relate to the physical safety of the pipeline and the consequences of autonomous actions.

| Risk ID | Risk Description | Likelihood | Impact | Risk Level | Mitigation Strategy / Control Measure |
| --- | --- | --- | --- | --- | --- |
| OPS-01 | AI proposes physically dangerous action (e.g., closing a valve when pressure is too high, causing a water-hammer rupture). | Low | Critical | High | Deterministic Safety Interlock: A hard-coded, non-AI rule engine validates all AI commands against physical limits before execution. |
| OPS-02 | Safety Interlock fails to override a dangerous AI command due to software bug or hardware fault. | Very Low | Critical | Medium | SIL-2 Redundancy: Dual-redundant edge nodes with voting logic. Regular automated proof-testing of the interlock logic. |
| OPS-03 | Alert Fatigue: High rate of false positives causes human operators to ignore or disable the system. | Medium | High | High | Physics-Informed AI: Integration of PhysicsNeMo reduces false alarms by 40x. Shadow Mode used for 6 months to tune thresholds. |
| OPS-04 | Human operator overrides a correct AI autonomous shutdown, leading to a spill. | Low | Critical | Medium | Role-Based Access Control (RBAC): Require dual-authorization from senior control room staff to override autonomous safety actions. |

2. AI & Machine Learning Performance Risks

These risks relate to the accuracy, reliability, and degradation of the AI models over time.

| Risk ID | Risk Description | Likelihood | Impact | Risk Level | Mitigation Strategy / Control Measure |
| --- | --- | --- | --- | --- | --- |
| AI-01 | Model Drift: AI accuracy degrades over time due to changing environmental conditions (e.g., seasonal temperature shifts). | Medium | High | High | Federated Learning: Continuous, privacy-preserving model updates from 1,000+ edge nodes. Cosmos Synthetic Data used to retrain on edge cases. |
| AI-02 | False Negative (Missed Detection): AI fails to detect a slow, micro-fracture leak. | Low | Critical | Medium | 11-Modal Fusion: Fusing 11 distinct sensors makes it nearly impossible for a leak to hide. Physics Residual catches subtle mass imbalances. |
| AI-03 | Sensor Degradation/Failure: A physical sensor fails or drifts, feeding "garbage" data to the AI. | Medium | Medium | Medium | Cross-Modal Validation: The Transformer Autoencoder detects when one sensor's data contradicts the physics of the other 10 sensors and flags it as a sensor fault, not a leak. |

3. Cybersecurity & Data Privacy Risks

These risks relate to unauthorized access, data breaches, and adversarial attacks on the AI.

| Risk ID | Risk Description | Likelihood | Impact | Risk Level | Mitigation Strategy / Control Measure |
| --- | --- | --- | --- | --- | --- |
| SEC-01 | Federated Learning Poisoning: A compromised edge node sends malicious weight updates to corrupt the global cloud model. | Low | High | Medium | Secure Aggregation (SecAgg) & Differential Privacy: The cloud only sees aggregated, noisy updates. Outlier detection rejects anomalous weight deltas. |
| SEC-02 | mTLS Certificate Compromise: An attacker steals a client certificate to spoof an edge node and inject false SCADA commands. | Very Low | Critical | Medium | Automated Certificate Rotation: 90-day automated rotation via Nebius Lockbox. Hardware-backed key storage (Jetson Secure Boot). |
| SEC-03 | SCADA/Modbus Hijacking: An attacker intercepts the Modbus TCP traffic between the Operator Agent and the PLC. | Low | Critical | Medium | Network Segmentation: Strict Kubernetes Network Policies and VLAN isolation. Modbus traffic is restricted to local edge subnet only. |

4. Regulatory & Compliance Risks

These risks relate to failing to meet industry standards and legal requirements.

| Risk ID | Risk Description | Likelihood | Impact | Risk Level | Mitigation Strategy / Control Measure |
| --- | --- | --- | --- | --- | --- |
| REG-01 | PHMSA rejects autonomous actuation: Regulators refuse to approve AI-driven valve closures without a human in the loop. | Medium | High | High | Phased Rollout: 6-month Shadow Mode proves 99.9% alignment with humans. Extensive audit trails and immutable logging provided to regulators. |
| REG-02 | Failure to achieve SIL-2 Certification: The Safety Interlock fails the rigorous IEC 61508 audit. | Low | High | Medium | Separation of Concerns: The Safety Interlock is strictly deterministic (no AI/ML). Formal verification (TLA+) and 100% unit test coverage. |
| REG-03 | Data Sovereignty Violation: Raw proprietary sensor data is accidentally exposed to the public cloud. | Very Low | Critical | Medium | Edge-Native Architecture: Raw data is processed and deleted locally on the Jetson Orin. Only encrypted mathematical gradients leave the edge. |

5. Infrastructure & Edge Resilience Risks

These risks relate to hardware failures, network outages, and environmental factors.

| Risk ID | Risk Description | Likelihood | Impact | Risk Level | Mitigation Strategy / Control Measure |
| --- | --- | --- | --- | --- | --- |
| INF-01 | Cloud Connectivity Loss: The edge node loses WAN connection to the Nebius AI Cloud. | Medium | Medium | Medium | 72-Hour Edge Autonomy: The Multi-Agent system, Safety Interlock, and Swarm Mesh operate entirely locally without cloud dependency. |
| INF-02 | Swarm Mesh Network Partition: ZeroMQ mesh fails, preventing nodes from warning each other of cascading failures. | Low | High | Medium | Fallback to Local Logic: If mesh fails, nodes revert to conservative, single-node Safety Interlock thresholds. |
| INF-03 | Extreme Environmental Conditions: Jetson Orin overheats or fails due to extreme cold/heat at the remote site. | Low | High | Medium | Industrial Hardening: IP67-rated enclosures with active thermal management. Operating temp range: -40°C to +85°C. |

6. Executive Risk Heatmap (Summary)

To present this to the Board or Steering Committee, you can summarize the table into a Risk Heatmap.

|  | Low Impact | Medium Impact | High Impact | Critical Impact |
| --- | --- | --- | --- | --- |
| Very Low Likelihood | - | - | SEC-02, REG-03 | OPS-02 |
| Low Likelihood | - | INF-03 | OPS-04, AI-02, SEC-01 | OPS-01, SEC-03 |
| Medium Likelihood | - | INF-02 | AI-03, REG-01, INF-01 | OPS-03, AI-01 |
| High Likelihood | - | - | - | - |

Note: The goal of our engineering efforts is to push all "High" and "Critical" risks down and to the left (reducing likelihood and impact) through the mitigations listed in the table.

7. How to Use This Document

Project Governance: Use this table as a living document in your bi-weekly steering committee meetings. Update the "Likelihood" and "Impact" scores as you progress through the 18-month roadmap.

Safety Audits: Hand the Functional Safety (OPS) and Cybersecurity (SEC) sections to your IEC 61508 auditors and CISO. It proves you have proactively identified and mitigated risks.

Regulatory Meetings: Use the Regulatory (REG) section when meeting with PHMSA. Showing them that you have a specific mitigation (Shadow Mode) for their primary concern (autonomous actuation) will drastically speed up approval.

Budget Justification: If you need more budget for hardware hardening or security tools, point to the specific risks (e.g., INF-03, SEC-02) that require the funding to mitigate.